| DIGITAL EGYPT PIONEERS INITIATIVE · DEPI DOCUMENT 01 / 06 Project Planning & Management Proposal · Plan · Roles · Risks · KPIs Egyptian Used-Phone Price Intelligence Price Prediction Model→ Recommender system → RAG assistant |  |  |
| --- | --- | --- |

OUR TEAM

|  | Member |
| --- | --- |
| 1 | Fadwa Mahmoud Hamed |
| 2 | Viola Farouk Shafik |
| 3 | Aya Youssef Mohamed |
| 4 | Amr Mohamed Hashem |
| 5 | Sawsan Mohamed Ibrahem |
| 6 | Youssef Hani Nashat |

Date: 16 October 2026     Version: 1.0     Data source: Dubizzle Egypt · 8,213 phone ads

About this document This is Document 1 of 6 for the DEPI project delivery of 16 October 2026. It covers Project Planning & Management: proposal, plan, roles, risks and KPIs.

1  Project Proposal

1.1  Problem statement

Egypt has a large second-hand phone market (Dubizzle, Facebook Marketplace and others), but neither a buyer nor a seller has a reliable way to know whether a listed price is fair. Listings are free text, written in mixed Arabic and English, inconsistent in format, and noisy: they include wanted-ads, accessories, bundles and damaged devices.

1.2  Our solution

We build one end-to-end system that turns raw listing text into structured data, then uses it for three connected capabilities:

| Step | Component | What it does for the user |
| --- | --- | --- |
| 1 | Data & EDA | Cleans 8,213 Dubizzle phone ads and extracts brand, storage, RAM, condition and location. |
| 2 | Price Prediction Model | Develop a model to predict fair used-phone prices based on listing titles and available phone attributes, and compare its performance with classical baseline models. |
| 3 | Recommender system | Suggests similar phones and the best value within a given budget (content-based). |
| 4 | RAG assistant | A chat interface that answers in natural language using real ads and calls the price model as a tool. |

1.3  Objectives (SMART)

- Solve a real Egyptian market problem with real data. Collect and clean real advertisement data from Egyptian online marketplaces (Dubizzle), written in mixed Arabic and English. Turn the raw listings into structured, reliable data (brand, model, storage, condition, location) through a documented, repeatable pipeline, and analyze it (EDA) to understand pricing patterns, outliers and missing information.

- Build and honestly compare price prediction models. Develop and evaluate a suitable price prediction model for used phones using available listing data, and compare its performance with baseline models using appropriate evaluation metrics.

- Build a recommendation system and a RAG-based assistant. Help users find similar phones and good-value options within their budget. Let them ask questions in natural language (Arabic or English) and get answers grounded in real advertisements, with the assistant using the price model as a tool instead of guessing.

- Deliver an integrated, well-documented system. Connect all components (data, price model, recommender, assistant) through a simple API and demo interface. Follow a structured workflow (planning, requirements, design, implementation, testing), with all work documented and version-controlled on GitHub so others can reproduce it.

1.4  Scope

| In scope | Out of scope |
| --- | --- |
| • Dubizzle Egypt phone listings only • Used-phone price prediction using a suitable modeling approach, evaluated against baseline models. • Content-based recommendation • RAG chat layer + FastAPI endpoints • Simple demo interface | • Continuous large-scale scraping infrastructure (one refresh at most) • Payments, accounts, transactions • Other product categories or countries • Collaborative filtering (no user-behaviour data) • Production hosting and monitoring |

1.5 Current Data Status

The dataset will be inspected and cleaned before reporting its final statistics. Dataset size, missing values, brand distribution, price ranges, and other findings will be documented after the data exploration stage.

2  Project Plan

2.1 Project Workflow

The project will follow a structured workflow starting with requirements analysis and used-phone data collection. The collected data will then be cleaned, prepared, and explored to identify key factors affecting phone prices. A suitable price prediction model will be developed and evaluated against baseline models,followed by a recommendation system that suggests suitable phones based on users’ budgets and preferences. A Retrieval-Augmented Generation (RAG) assistant will be integrated to answer phone-related questions using available project data. Finally, all components will be integrated into a unified application, tested, evaluated, and documented before the final project presentation.

2.2  Gantt chart

| Activity | W1 16–22 Oct | W2 23–29 Oct | W3 30 Oct–5 Nov | W4 6–12 Nov | W5 13–19 Nov | W6 20–26 Nov | W7 27 Nov–3 Dec | W8 4 Dec |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Planning, Literature Review, Requirements |  |  |  |  |  |  |  |  |
| Data cleaning & EDA |  |  |  |  |  |  |  |  |
| System Analysis & Design |  |  |  |  |  |  |  |  |
| Price Prediction model |  |  |  |  |  |  |  |  |
| Recommender system |  |  |  |  |  |  |  |  |
| RAG assistant + API |  |  |  |  |  |  |  |  |
| Testing, reports, presentation |  |  |  |  |  |  |  |  |
| ★ Official deadlines | 16 Oct ★ |  |  | 6 Nov ★ |  |  | 30 Nov ★ | 4 Dec ★ |

2.3  Phases and Deliverables

| Phase | Main deliverables |
| --- | --- |
| A. Data Preparation | Cleaned dataset and EDA notebook |
| B. System Design | System architecture and design diagrams |
| C. Price Prediction | Trained model and evaluation report |
| D. Recommendation | Working recommendation component |
| E. Rag Assistant | Assistant grounded in available listings |
| F. Integration & Testing | Integrated demo and project documentation |
| G. Test cases, user guide, technical doc, final slides | Test & report |

2.4 Working Method

- Weekly Work Cycle: The team will set weekly goals, hold a short mid-week progress meeting, and review completed tasks before the end of each week.

- GitHub Collaboration: The team will use one shared repository with separate feature branches. Each member will submit changes through pull requests for review before merging into the main branch.

- Data Consistency: All members will work with one shared cleaned dataset and a common "normalize()" function to ensure consistent brand and model names.

- Evaluation Discipline: The team will use a time-based train-test split when listing dates are available, remove duplicate and near-duplicate listings, and compare all price prediction models using the same evaluation dataset and baseline.

Task Assignment & Roles

| # | Member | Role | Responsibilities |
| --- | --- | --- | --- |
| M1 | Viola Farouk | Data Engineer | Data collection, data cleaning, title normalization, and brand/model information extraction. |
| M2 | Sawsan Mohamed | Data Analyst | Exploratory data analysis (EDA), price analysis, outlier detection, and identifying factors affecting phone prices. |
| M3 | Fadwa Mahmoud | Price Prediction Engineer | Establishing a baseline, developing price prediction approaches, and evaluating model performance. |
| M4 | Amr Mohamed | Data & Model Experimentation Engineer | Feature engineering, text representation, experimenting with suitable approaches, and comparing evaluation results. |
| M5 | Aya Youssef | Recommendation & RAG Engineer | Developing the phone recommendation system, information retrieval, and the question-answering assistant. |
| M6 | Youssef Hani | Backend & Integration Engineer | API development, user interface integration, connecting system components, testing, and preparing the final demo. |

3.1  Who does what, per deliverable

| Deliverable | M1 | M2 | M3 | M4 | M5 | M6 |
| --- | --- | --- | --- | --- | --- | --- |
| Planning, Literature Review, Requirements | C | C | C | C | C | A |
| Clean dataset + Gold Set | C | R | C | C | C |  |
| EDA notebook | C | C | C |  | R |  |
| System Analysis & Design (6 Nov) | C | C | C | C | C | A |
| Baseline Develpoment&Price Prediction | R | C | C | C | C |  |
| Feature Engineering & Model Experimentation | C | C | C | R | C |  |
| Recommender & RAG Development | C |  | R | C | C | C |
| API & System Integration | C | C | C | C | C | R |
| Testing & Model Evaluation | R | C | C | C | C | C |
| Reports & Final Presentat | C | C | C | C | C | A |

R = Responsible (does the work) · A = Accountable (final sign-off) · C = Contributes / reviews.

4  Risk Assessment & Mitigation Plan

| ID | Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R1 | Missing or incomplete phone specifications | High | Medium | Focus on available features and handle missing values consistently. |
| R2 | Duplicate listings causing data leakage | Medium | High | Remove duplicate listings and use an appropriate train-test split. |
| R3 | Inaccurate price predictions for rare phone models | High | Medium | Use available brand and model information and communicate prediction uncertainty. |
| R4 | Inconsistent data and integration issues between team members | Medium | High | Use one shared dataset, consistent data processing, and a shared GitHub repository. |
| R5 | Incorrect recommendations or unsupported RAG answers | Medium | High | Base recommendations on available listing data and verify assistant answers against retrieved information. |

5  Key Performance Indicators (KPIs)

| ≤ 20% price MAPE (target) |  | ≥ 90% extraction accuracy |  | ≥ 80% top-5 relevance |  | < 2 s API response |
| --- | --- | --- | --- | --- | --- | --- |

| KPI | Target | How we measure it |
| --- | --- | --- |
| Price Prediction Performance | Evaluate and report MAE and MAPE | Held-out test dataset |
| Brand/Model Extraction Accuracy | ≥ 90% | Manual review of 200 ads |
| Recommendation Relevance | ≥ 80% of top-5 results judged relevant | Manual evaluation of sample queries |
| RAG Answer Reliability | All cited ad IDs must exist in the dataset | Verify cited IDs against available listings |
| API Response Time | < 2 seconds | Measure response time during testing |

Note on targets These targets are preliminary and will be reviewed based on dataset characteristics, experimental results, and project requirements.